# CSO Application Patching Plan - UK MSVX CPS

## 1. Executive Summary

### 1.1 Purpose

This document provides comprehensive patching procedures for the UK MSVX CPS (Chief Security Officer Shared Services Portal) application and infrastructure, ensuring security, stability, and compliance across all system components.

### 1.2 Patching Objectives

Security Objectives:
  Critical Patches:     24 hours
  High Priority:        7 days
  Medium Priority:      30 days
  Low Priority:         90 days

Availability Targets:
  Production Uptime:    99.9% during patching
  Maintenance Window:   4 hours maximum
  Rollback Time:        30 minutes

### 1.3 Patching Architecture Overview

┌─────────────────────────────────────────────────────────────────┐
│                    PATCHING FRAMEWORK                            │
├─────────────────────────────────────────────────────────────────┤
│  OS Patches (Amazon Linux)  →  AWS SSM Patch Manager           │
│  Java Runtime (Corretto)    →  Automated + Manual Updates     │
│  CSO Application            →  Version-Controlled Deployments  │
│  Database (MySQL)           →  RDS Maintenance Windows         │
│  Dependencies (Python/Node) →  Package Manager Updates         │
│  Security Tools             →  Automated Security Hardening   │
└─────────────────────────────────────────────────────────────────┘

## 2. Infrastructure Patching Strategy

### 2.1 AWS SSM Patch Management

#### 2.1.1 Current Patch Baseline Configuration

resource "aws_ssm_patch_baseline" "amazon_linux" {
  name             = "${var.environment}-amazon-linux-baseline"
  operating_system = "AMAZON_LINUX_2"
  
  approval_rule {
    approve_after_days  = var.environment == "prod" ? 7 : 0
    compliance_level    = "HIGH"
    enable_non_security = true
    
    patch_filter {
      key    = "CLASSIFICATION"
      values = ["Security", "Bugfix"]
    }
    
    patch_filter {
      key    = "SEVERITY"
      values = ["Critical", "Important", "Medium", "Low"]
    }
  }
}

#### 2.1.2 Maintenance Windows Schedule

Production Environment:
  Schedule: Sundays 02:00 GMT
  Duration: 4 hours
  Cutoff: 1 hour
  Approval Delay: 7 days
  Max Concurrency: 50%
  Max Errors: 1

Development Environment:
  Schedule: Saturdays 02:00 GMT
  Duration: 4 hours
  Cutoff: 1 hour
  Approval Delay: 0 days
  Max Concurrency: 100%
  Max Errors: 2

Staging Environment:
  Schedule: Saturdays 04:00 GMT
  Duration: 4 hours
  Cutoff: 1 hour
  Approval Delay: 3 days
  Max Concurrency: 50%
  Max Errors: 1

#### 2.1.3 Patch Groups and Targeting

Patch Groups:
  - dev-cso-instances
  - staging-cso-instances
  - prod-ha-cso-instances

Instance Tags:
  PatchGroup: ${environment}-cso-instances
  Environment: ${environment}
  Backup: required
  Monitoring: enabled

### 2.2 Operating System Patching

#### 2.2.1 Amazon Linux 2023 Patch Categories

Security Patches:
  - Kernel updates
  - System library updates
  - Security tool updates
  - SSL/TLS certificate updates
  
System Patches:
  - Package manager updates (dnf)
  - System service updates
  - Driver updates
  - Performance improvements
  
Application Dependencies:
  - Java 21 Amazon Corretto
  - Python 3.9+ runtime
  - Node.js runtime
  - System utilities

#### 2.2.2 Patch Installation Process

# Automated patch installation via SSM
aws ssm send-command \
  --document-name "AWS-RunPatchBaseline" \
  --instance-ids i-1234567890abcdef0 \
  --parameters "Operation=Install,RebootOption=NoReboot"

# Manual patch verification
sudo dnf check-update
sudo dnf update --security
sudo dnf update

# Reboot coordination (if required)
sudo systemctl reboot

### 2.3 Container and Runtime Patching

#### 2.3.1 Java Runtime Updates

Current Version: Java 21 LTS (Amazon Corretto)
Update Strategy:
  - Automated minor version updates
  - Manual major version updates
  - Testing in development first
  - Staged rollout to production

Update Commands:
  - sudo dnf update java-21-amazon-corretto
  - java -version (verification)
  - systemctl restart cso-services

#### 2.3.2 Python Runtime Updates

Current Version: Python 3.9+
Components:
  - System Python
  - Keystone virtual environment
  - Package dependencies (pip packages)

Update Process:
  - dnf update python3
  - pip install --upgrade pip
  - pip install --upgrade -r requirements.txt
  - Virtual environment recreation if needed

## 3. Application Patching Strategy

### 3.1 CSO Application Updates

#### 3.1.1 Application Version Management

Current Version: 2.4-SPRINT4i
Version Control:
  - Semantic versioning (Major.Minor.Patch)
  - Git-based source control
  - Tagged releases
  - Rollback capabilities

Deployment Artifacts:
  - installation-package-2.4-SPRINT4i.jar
  - manual-installation-2.0-SPRINT10e-scripts.tar.gz
  - Configuration templates
  - Database migration scripts

#### 3.1.2 Application Update Process

# Pre-update backup
sudo systemctl stop cso-frontend cso-backend
sudo tar -czf /opt/backups/cso-app-backup-$(date +%Y%m%d).tar.gz /opt/ecs/

# Download new version
aws s3 cp s3://prod-ha-cso-files/installation-package-2.5-SPRINT5.jar /opt/scripts/

# Update installation
cd /opt/install
sudo python3 installer_p3.py -u -i frontend,backend,keystone

# Verify update
sudo systemctl start cso-frontend cso-backend
curl -I http://localhost:8102/health

#### 3.1.3 Database Schema Updates

-- Pre-update database backup
mysqldump -h mysql.prod-ha.cso.ss -u admin -p cso_portal > cso_backup_$(date +%Y%m%d).sql

-- Apply schema updates
mysql -h mysql.prod-ha.cso.ss -u admin -p cso_portal < schema_update_v2.5.sql

-- Verify schema version
SELECT version FROM schema_version ORDER BY applied_date DESC LIMIT 1;

### 3.2 Service-Specific Patching

#### 3.2.1 Keystone Identity Service Updates

Components:
  - OpenStack Keystone (pip-installed)
  - Apache HTTP Server
  - mod_wsgi module
  - Python dependencies

Update Process:
  1. Stop Apache service
  2. Backup keystone configuration
  3. Update keystone packages
  4. Update configuration if needed
  5. Test authentication
  6. Restart Apache service

#### 3.2.2 RabbitMQ Message Broker Updates

Components:
  - RabbitMQ server
  - Erlang runtime
  - Management plugin
  - SSL certificates

Update Process:
  1. Drain message queues
  2. Stop RabbitMQ service
  3. Backup configuration and data
  4. Update RabbitMQ packages
  5. Update Erlang if needed
  6. Restart and verify cluster

#### 3.2.3 Database Patching (RDS MySQL)

RDS Maintenance:
  - Automated minor version updates
  - Manual major version updates
  - Maintenance window scheduling
  - Multi-AZ failover support

Maintenance Windows:
  Production: Sunday 04:00-05:00 GMT
  Development: Saturday 04:00-05:00 GMT
  
Update Process:
  1. Create manual snapshot
  2. Schedule maintenance window
  3. Monitor update progress
  4. Verify application connectivity

## 4. Security Patching Procedures

### 4.1 Critical Security Patches

#### 4.1.1 Emergency Patch Process

Trigger Conditions:
  - Zero-day vulnerabilities
  - Active exploits in the wild
  - Critical CVE scores (9.0+)
  - Regulatory compliance requirements

Response Timeline:
  Assessment: 2 hours
  Testing: 4 hours
  Deployment: 8 hours
  Verification: 2 hours
  Total: 16 hours maximum

#### 4.1.2 Security Patch Workflow

# Emergency patch deployment
#!/bin/bash
PATCH_ID=$1
ENVIRONMENT=$2

echo "Deploying emergency patch: $PATCH_ID to $ENVIRONMENT"

# Create emergency snapshot
aws rds create-db-snapshot \
  --db-instance-identifier $ENVIRONMENT-db \
  --db-snapshot-identifier emergency-patch-$PATCH_ID-$(date +%Y%m%d)

# Deploy patch via SSM
aws ssm send-command \
  --document-name "AWS-RunShellScript" \
  --instance-ids $(aws ec2 describe-instances \
    --filters "Name=tag:Environment,Values=$ENVIRONMENT" \
    --query 'Reservations[].Instances[].InstanceId' \
    --output text) \
  --parameters "commands=['sudo dnf update --security -y']"

# Verify patch installation
aws ssm send-command \
  --document-name "AWS-RunShellScript" \
  --instance-ids $(aws ec2 describe-instances \
    --filters "Name=tag:Environment,Values=$ENVIRONMENT" \
    --query 'Reservations[].Instances[].InstanceId' \
    --output text) \
  --parameters "commands=['sudo dnf list installed | grep security']"

echo "Emergency patch deployment completed"

### 4.2 Security Hardening Updates

#### 4.2.1 Automated Security Hardening

#!/bin/bash
# Security hardening script (from templates/security-hardening.sh)

# Disable unnecessary services
systemctl disable --now avahi-daemon cups bluetooth

# SSH hardening
sed -i 's/#PermitRootLogin yes/PermitRootLogin no/' /etc/ssh/sshd_config
sed -i 's/#PasswordAuthentication yes/PasswordAuthentication no/' /etc/ssh/sshd_config
sed -i 's/#MaxAuthTries 6/MaxAuthTries 3/' /etc/ssh/sshd_config

# Configure firewall
dnf install -y firewalld fail2ban
systemctl enable --now firewalld fail2ban

# Network security parameters
cat >> /etc/sysctl.conf << 'EOF'
net.ipv4.conf.all.send_redirects = 0
net.ipv4.conf.all.accept_redirects = 0
net.ipv4.ip_forward = 0
net.ipv4.tcp_syncookies = 1
EOF

sysctl -p

#### 4.2.2 SSL/TLS Certificate Updates

# Certificate renewal process
#!/bin/bash
ENVIRONMENT=$1

echo "Updating SSL certificates for $ENVIRONMENT"

# Generate new certificates (if needed)
cd /opt/ssl-certs
sudo /opt/scripts/generate-ssl-certificates.sh $ENVIRONMENT

# Update service configurations
sudo systemctl reload nginx
sudo systemctl reload httpd
sudo systemctl restart rabbitmq-server

# Verify certificate validity
openssl x509 -in /opt/ssl-certs/ca/ca.crt -noout -dates
openssl x509 -in /opt/ssl-certs/frontend01/server.crt -noout -dates

echo "SSL certificate update completed"

## 5. Patch Testing and Validation

### 5.1 Pre-Production Testing

#### 5.1.1 Development Environment Testing

Test Scope:
  - OS patch compatibility
  - Application functionality
  - Service integration
  - Performance impact
  - Security validation

Test Duration: 24-48 hours
Test Automation:
  - Automated health checks
  - Integration test suites
  - Performance benchmarks
  - Security scans

#### 5.1.2 Staging Environment Validation

Test Scope:
  - Full application stack testing
  - Load testing with patches
  - Failover testing
  - Backup/restore validation
  - User acceptance testing

Test Duration: 48-72 hours
Approval Required: Technical Lead + Security Team

### 5.2 Production Deployment Validation

#### 5.2.1 Health Check Procedures

#!/bin/bash
# Post-patch health check script

ENVIRONMENT=$1
echo "Running health checks for $ENVIRONMENT"

# Check system services
systemctl is-active amazon-ssm-agent
systemctl is-active nginx
systemctl is-active httpd
systemctl is-active rabbitmq-server

# Check application endpoints
curl -f http://localhost:8102/health || echo "Frontend health check failed"
curl -f -k https://localhost:5000/api/idm/v3 || echo "Keystone health check failed"
curl -f -k https://localhost:15671/api/overview || echo "RabbitMQ health check failed"

# Check database connectivity
mysql -h mysql.$ENVIRONMENT.cso.ss -u admin -p -e "SELECT 1" || echo "Database connectivity failed"

# Check EFS mounts
mountpoint -q /opt/scripts || echo "Scripts EFS not mounted"
mountpoint -q /opt/ssl-certs || echo "SSL certs EFS not mounted"

# Check cluster status (for HA environments)
if [ "$ENVIRONMENT" != "dev" ]; then
  /opt/scripts/test-keystone-cluster.sh
  /opt/scripts/test-rabbitmq-cluster-health.sh
fi

echo "Health checks completed for $ENVIRONMENT"

#### 5.2.2 Performance Validation

#!/bin/bash
# Performance validation after patching

# CPU and memory usage
top -b -n 1 | head -20
free -h
df -h

# Application response times
time curl -s http://localhost:8102/health
time curl -s -k https://localhost:5000/api/idm/v3

# Database performance
mysql -h mysql.prod-ha.cso.ss -u admin -p -e "SHOW PROCESSLIST;"
mysql -h mysql.prod-ha.cso.ss -u admin -p -e "SHOW ENGINE INNODB STATUS\G" | grep "queries inside"

# Network connectivity
ping -c 3 mysql.prod-ha.cso.ss
ping -c 3 keystone01.prod-ha.cso.ss

## 6. Rollback Procedures

### 6.1 Infrastructure Rollback

#### 6.1.1 OS Patch Rollback

# Rollback OS patches (if supported)
sudo dnf history list
sudo dnf history undo <transaction_id>

# Alternative: Restore from snapshot
aws ec2 create-snapshot --volume-id vol-1234567890abcdef0 --description "Pre-patch snapshot"
aws ec2 restore-snapshot --snapshot-id snap-1234567890abcdef0

#### 6.1.2 Application Rollback

#!/bin/bash
# Application rollback procedure

BACKUP_DATE=$1
ENVIRONMENT=$2

echo "Rolling back CSO application to backup from $BACKUP_DATE"

# Stop services
sudo systemctl stop cso-frontend cso-backend

# Restore application files
sudo tar -xzf /opt/backups/cso-app-backup-$BACKUP_DATE.tar.gz -C /

# Restore database (if needed)
mysql -h mysql.$ENVIRONMENT.cso.ss -u admin -p cso_portal < /opt/backups/cso_backup_$BACKUP_DATE.sql

# Restart services
sudo systemctl start cso-frontend cso-backend

# Verify rollback
curl -I http://localhost:8102/health

echo "Application rollback completed"

### 6.2 Database Rollback

#### 6.2.1 RDS Point-in-Time Recovery

# Rollback database to point before patch
aws rds restore-db-instance-to-point-in-time \
  --source-db-instance-identifier prod-ha-db \
  --target-db-instance-identifier prod-ha-db-rollback \
  --restore-time 2024-12-20T01:00:00.000Z

# Update application configuration
terraform apply -var="db_instance_id=prod-ha-db-rollback"

## 7. Patch Monitoring and Compliance

### 7.1 Patch Compliance Monitoring

#### 7.1.1 SSM Compliance Dashboard

Compliance Metrics:
  - Patch installation success rate
  - Time to patch deployment
  - Critical patch coverage
  - Non-compliant instances

Monitoring Tools:
  - AWS Systems Manager Compliance
  - CloudWatch Dashboards
  - SNS Notifications
  - Custom compliance reports

#### 7.1.2 Compliance Reporting

#!/bin/bash
# Generate patch compliance report

ENVIRONMENT=$1
REPORT_DATE=$(date +%Y-%m-%d)

echo "Generating patch compliance report for $ENVIRONMENT"

# Get patch compliance status
aws ssm list-compliance-items \
  --resource-ids $(aws ec2 describe-instances \
    --filters "Name=tag:Environment,Values=$ENVIRONMENT" \
    --query 'Reservations[].Instances[].InstanceId' \
    --output text) \
  --resource-types "ManagedInstance" \
  --compliance-types "Patch" \
  --output table > patch-compliance-$ENVIRONMENT-$REPORT_DATE.txt

# Get inventory information
aws ssm get-inventory \
  --filters "Key=AWS:InstanceInformation.InstanceStatus,Values=Active,Type=Equal" \
  --result-attributes "AWS:Application,AWS:AWSComponent" \
  --output table >> patch-compliance-$ENVIRONMENT-$REPORT_DATE.txt

echo "Compliance report generated: patch-compliance-$ENVIRONMENT-$REPORT_DATE.txt"

### 7.2 Patch Monitoring Alerts

#### 7.2.1 CloudWatch Alarms

resource "aws_cloudwatch_metric_alarm" "patch_compliance" {
  alarm_name          = "${var.environment}-patch-compliance-alarm"
  comparison_operator = "LessThanThreshold"
  evaluation_periods  = "1"
  metric_name         = "ComplianceByPatchGroup"
  namespace           = "AWS/SSM-RunCommand"
  period              = "86400"  # 24 hours
  statistic           = "Average"
  threshold           = "95"     # 95% compliance threshold
  alarm_description   = "Patch compliance below threshold"
  alarm_actions       = [aws_sns_topic.alerts.arn]
  
  dimensions = {
    PatchGroup = "${var.environment}-cso-instances"
  }
}

#### 7.2.2 Automated Notifications

Alert Conditions:
  - Patch installation failures
  - Compliance threshold breaches
  - Critical security patches available
  - Maintenance window overruns

Notification Channels:
  - Email: cso-ops@company.com
  - Slack: #cso-infrastructure
  - PagerDuty: Critical alerts only
  - SMS: Emergency contacts

## 8. Patch Documentation and Change Management

### 8.1 Change Management Process

#### 8.1.1 Change Request Workflow

Standard Changes:
  - Regular OS patches
  - Minor application updates
  - Security hardening updates
  - Pre-approved changes

Normal Changes:
  - Major application updates
  - Database schema changes
  - Infrastructure modifications
  - New feature deployments

Emergency Changes:
  - Critical security patches
  - Zero-day vulnerability fixes
  - System outage resolutions
  - Regulatory compliance fixes

#### 8.1.2 Documentation Requirements

Required Documentation:
  - Change request form
  - Risk assessment
  - Rollback procedures
  - Testing evidence
  - Approval records
  - Implementation logs
  - Post-change validation

Document Storage:
  - Change management system
  - Git repository
  - Confluence/SharePoint
  - Audit trail maintenance

### 8.2 Patch History and Tracking

#### 8.2.1 Patch Inventory Management

#!/bin/bash
# Maintain patch inventory

ENVIRONMENT=$1
INVENTORY_FILE="/opt/scripts/patch-inventory-$ENVIRONMENT.json"

# Collect current patch status
aws ssm describe-instance-patches \
  --instance-id $(aws ec2 describe-instances \
    --filters "Name=tag:Environment,Values=$ENVIRONMENT" \
    --query 'Reservations[0].Instances[0].InstanceId' \
    --output text) \
  --output json > $INVENTORY_FILE

# Upload to S3 for historical tracking
aws s3 cp $INVENTORY_FILE s3://prod-ha-cso-files/patch-inventory/

echo "Patch inventory updated: $INVENTORY_FILE"

## 9. Emergency Patching Procedures

### 9.1 Critical Vulnerability Response

#### 9.1.1 Emergency Response Team

Response Team:
  - Incident Commander: CSO Technical Lead
  - Security Lead: CISO or Security Manager
  - Infrastructure Lead: DevOps Engineer
  - Application Lead: Senior Developer
  - Communications: IT Manager

Response Timeline:
  Initial Assessment: 1 hour
  Patch Deployment: 4 hours
  Validation: 2 hours
  Documentation: 1 hour

#### 9.1.2 Emergency Patch Deployment

#!/bin/bash
# Emergency patch deployment script

VULNERABILITY_ID=$1
PATCH_PACKAGE=$2
ENVIRONMENT=$3

echo "EMERGENCY PATCH DEPLOYMENT"
echo "Vulnerability: $VULNERABILITY_ID"
echo "Environment: $ENVIRONMENT"
echo "Timestamp: $(date)"

# Create emergency backup
aws rds create-db-snapshot \
  --db-instance-identifier $ENVIRONMENT-db \
  --db-snapshot-identifier emergency-$VULNERABILITY_ID-$(date +%Y%m%d-%H%M)

# Deploy patch to all instances
aws ssm send-command \
  --document-name "AWS-RunShellScript" \
  --targets "Key=tag:Environment,Values=$ENVIRONMENT" \
  --parameters "commands=['sudo dnf install -y $PATCH_PACKAGE']" \
  --max-concurrency "100%" \
  --max-errors "0"

# Verify patch installation
sleep 300  # Wait 5 minutes for installation
aws ssm send-command \
  --document-name "AWS-RunShellScript" \
  --targets "Key=tag:Environment,Values=$ENVIRONMENT" \
  --parameters "commands=['rpm -qa | grep $PATCH_PACKAGE']"

echo "Emergency patch deployment completed"

## 10. Patch Management Best Practices

### 10.1 Operational Best Practices

#### 10.1.1 Patch Management Principles

Security First:
  - Prioritize security patches
  - Test in non-production first
  - Maintain security baselines
  - Regular vulnerability assessments

Stability Focus:
  - Comprehensive testing
  - Staged deployments
  - Rollback readiness
  - Performance monitoring

Compliance Adherence:
  - Regular compliance checks
  - Audit trail maintenance
  - Documentation standards
  - Regulatory reporting

#### 10.1.2 Automation Guidelines

Automate Where Possible:
  - OS security patches
  - Dependency updates
  - Compliance monitoring
  - Reporting generation

Manual Oversight Required:
  - Major version updates
  - Schema changes
  - Configuration modifications
  - Emergency patches

### 10.2 Continuous Improvement

#### 10.2.1 Patch Management Metrics

Key Performance Indicators:
  - Mean Time to Patch (MTTP)
  - Patch Success Rate
  - Compliance Percentage
  - Rollback Frequency
  - Security Incident Reduction

Target Metrics:
  - MTTP: < 7 days for critical patches
  - Success Rate: > 95%
  - Compliance: > 98%
  - Rollback Rate: < 5%

#### 10.2.2 Process Optimization

Regular Reviews:
  - Monthly patch metrics review
  - Quarterly process assessment
  - Annual security audit
  - Continuous improvement planning

Optimization Areas:
  - Automation expansion
  - Testing efficiency
  - Deployment speed
  - Rollback procedures

Document Version: 1.0
Last Updated: 2024-12-20
Author: Infrastructure and Security Teams
Approved By: CISO and Technical Architecture Board